# 3. Testing Plan

## 3.1 Testing Philosophy

Because this is a safety-critical system, testing must be thorough, multi-layered, and documented. All tests will be performed in simulation environments before any consideration of hardware deployment. Testing follows NASA's Software Safety Standard (NASA-STD-8739.8).

## 3.2 Unit Testing

Each module is tested independently before integration:

| Module | Test Method | Pass Criteria |
| --- | --- | --- |
| Data Ingestion Layer | Feed synthetic sensor streams, check parsing accuracy | 100% data captured, no dropped readings |
| Anomaly Detection Engine | Inject known anomalies into normal data streams | 95%+ detection rate, <5% false positive rate |
| Fault Diagnosis Module | Test with labelled fault dataset from NASA NTRS | 90%+ classification accuracy on test split |
| Recovery Action Planner | Run through 50 pre-defined fault scenarios in simulation | Correct action selected in 90%+ of scenarios |

## 3.3 Integration Testing

All four modules are connected and tested end-to-end using a spacecraft simulation environment. The NASA GMAT (General Mission Analysis Tool) and custom Python simulation scripts will generate realistic multi-subsystem sensor streams. Fault injection will be used to simulate real anomalies during simulated mission phases.

## 3.4 Stress and Edge Case Testing

- Multiple simultaneous faults: Inject two or more faults at once to test prioritization logic

- Sensor dropout: Simulate loss of individual sensors to test graceful degradation

- Communication blackout: Test system behaviour during simulated deep-space communication windows

- Novel faults: Inject fault types not present in training data to test false-positive behavior

## 3.5 Performance Metrics

| Metric | Target | Measurement Method |
| --- | --- | --- |
| Fault Detection Latency | < 500 milliseconds | Timestamp comparison: fault injected vs. detected |
| Detection Accuracy | > 95% | Labelled test dataset (precision & recall) |
| False Positive Rate | < 5% | Count of false alarms in 100-hour simulation |
| Recovery Success Rate | > 90% | % of scenarios returned to nominal after recovery |
| CPU Usage | < 40% of onboard processor | Performance profiling in simulation |
| Memory Usage | < 16 GB at peak | Runtime memory profiling |

## 3.6 Validation Against NASA Standards

The conceptual system will be evaluated against the following NASA standards:

- NASA-STD-8739.8: Software Safety Standard

- NPR 7150.2: NASA Software Engineering Requirements

- NASA-HDBK-2203: NASA Software Fault Tolerance Handbook